# Flexible Device Control: Post-mortem and Implementation Handoff

Project: PrimusV3 V4

Document date: 2026-07-15

Implementation context: V4 flexible receiver setup layer, documented by the v0.94 source release notes

Final implementation head before this handoff: ea4c78f4fc2b5e06cb3b085e263ff04e7cd8ba54

This document is the implementation handoff for the V4 Primus flexible-control work. It is written for future maintainers, commissioning operators, and third-party controller authors. The normative details remain the source and protocol tests; links below point to those sources.

## Table of contents

- Executive summary

- Original problems and root causes

- Goals, non-goals, and deferred work

- Architecture before and after

- Detailed implementation

- Wire protocol reference

- Sender state and HTTP API

- Persistence and migration

- Important file inventory

- Operator and integration workflows

- Compatibility behavior

- Concurrency and reliability hardening

- Validation evidence

- Risks, troubleshooting, and operational guidance

- Future work

- Implementation layers and commits

## Executive summary

Primus receivers are no longer limited to a short list of output-type IDs whose meaning must be inferred from discovery metadata. V4 now has a controller-neutral commissioning model:

- ArtDmx continues to carry RGB bytes in physical wire order.

- A versioned, acknowledged Art-Net management protocol reads and writes complete receiver configuration.

- Each physical output, A0 and A1, always exists as a stable slot, including when it is Off.

- Outputs can be linear strips or grids with 1-170 physical pixels, explicit traversal/wiring metadata, and an independent virtual send resolution.

- Telemetry goes only to an explicitly configured unicast target and uses a unified PST status packet.

- Prototype mode is editable; production mode locks commissioning fields while leaving output, discovery, monitoring, and Hello available.

- PrimusCentral and DeviceManager expose the same shared setup actions. Radius remains isolated, and DeviceManager's monitor-only/mobile safety behavior is preserved.

- Sender-side presets make descriptors reusable without writing firmware state until a preset is explicitly applied.

The work also hardened persistence and concurrency. Firmware commits complete configuration as checksummed single-record writes, mutation replies are replayable for safe retries, sender management I/O is serialized per device and kept outside the animation lock, and the UI guards asynchronous drafts and state refreshes by device identity and generation.

## Original problems and root causes

### Output identity was too rigid

The older model selected one of a small number of output type IDs. This worked for known costume pieces, but could not accurately represent arbitrary strip lengths or grid wiring. A slot with zero pixels was often treated as absent, so an Off output could disappear from setup and become difficult to recover without reflashing.

Root cause: physical connector identity, active pixel count, render layout, and transport resolution were conflated into one legacy type.

### Configuration was write-oriented and weakly acknowledged

Legacy custom opcodes could request rename, output type, receive mode, virtual resolution, IP, and show-info changes, but there was no single authoritative readback of the complete configuration and no uniform ACK/NACK contract.

Root cause: controls were added incrementally around Art-Net discovery rather than around a versioned configuration transaction.

### Telemetry destination was implicit or ambiguous

Learning a telemetry destination from ArtDmx or the latest packet source would be unsafe on networks shared with EOS, multiple tools, or more than one sender.

Root cause: traffic source and monitoring ownership were not separated.

### Production configuration could be changed too easily

Commissioning controls remained available during a show, and different hardware profiles did not have a unified recovery story.

Root cause: no persisted operating mode existed to distinguish editable prototype devices from locked production devices.

### Persistence could form hybrid records

Multi-key writes could be interrupted between fields. Compile-time overrides and legacy mirrors could also be mistaken for authoritative state after a partial write.

Root cause: related fields and override-consumption markers were stored separately without a checksum or atomic authority boundary.

### Concurrent management paths could race

Art-Net management queries share UDP port 6454, sender state has an animation lock, and browser polling can overlap user mutations. Early versions of the UI could overwrite a draft while a request or state fetch was in flight.

Root cause: serialization and generation ownership were not explicit at the firmware replay, UDP query, sender device, preset-file, and browser-draft layers.

## Goals, non-goals, and deferred work

### Goals

- Preserve standard ArtDmx output and existing receivers.

- Describe arbitrary supported output geometry without changing RGB transport.

- Make configuration reads authoritative and writes acknowledged.

- Keep both physical connectors visible and recoverable from Off.

- Make telemetry opt-in and destination-explicit.

- Provide a safe production lock and profile-appropriate recovery.

- Expose the same capability-aware setup contract through firmware, sender state, HTTP, DeviceManager, and PrimusCentral.

- Preserve DeviceManager monitor-only/mobile behavior and Radius separation.

- Make firmware and preset persistence resilient to interruption and concurrency.

- Provide executable protocol, API, UI, and network-concurrency regressions.

### Non-goals

- ArtDmx ownership, HTP/LTP merging, or multi-sender arbitration.

- Authentication or authorization on the trusted show LAN.

- RGBW, more than two physical outputs, or more than 170 pixels per physical port.

- Changing ArtDmx into logical grid coordinate order.

- Giving Mobile View new commissioning permissions.

- Applying output presets automatically to firmware merely because they exist in the sender's preset file.

### Deferred multi-sender arbitration

Management protocol v1 has no lease, owner ID, generation authority, or lock token. Use one commissioning authority at a time, then enter production mode. Do not infer ownership from the last ArtDmx sender or telemetry target. A future protocol can add explicit arbitration without retrofitting a fragile heuristic into v1.

## Architecture before and after

| Concern | Before | After |
| --- | --- | --- |
| Physical outputs | Active outputs inferred from type/count | Stable A0 and A1 slots; Off is a valid descriptor |
| Geometry | Built-in type ID | Complete 12-byte OutputDescriptor |
| Pixel transport | ArtDmx RGB | Unchanged: ArtDmx RGB in physical wire order |
| Configuration writes | Independent legacy opcodes | Versioned request/reply with ACK/NACK and request ID |
| Configuration reads | Discovery fragments and local assumptions | Authoritative GET_CONFIG |
| Telemetry | Older PFP/PBT paths or ambiguous target ownership | Explicit unicast target and PST v1 |
| Safety | No persisted commissioning lock | Prototype/production mode and recovery paths |
| Persistence | Multiple legacy keys | Checksummed authoritative records plus compatibility mirrors |
| Sender concurrency | Shared query/state paths could contend | UDP query lock, per-device lock, two-phase state merge |
| UI concurrency | Polling could replace edits | Dirty revisions, pending identity, guarded state generations |

### Controller-neutral data flow

- A lighting controller sends ArtDmx directly to the receiver's configured universe or universes.

- A commissioning client uses management request 0x8140 and receives reply 0x8141, or calls the V4 sender's HTTP facade.

- The receiver validates and persists the requested configuration, ACKs or NACKs it, and returns authoritative state through GET_CONFIG.

- If and only if teleTarget is configured, the receiver sends one PST v1 heartbeat per second to UDP 6455 at that address.

ArtDmx does not select the telemetry destination and does not carry logical grid coordinates. Descriptor metadata tells a controller how logical coordinates map to physical wire positions; the transmitted bytes remain wire order.

## Detailed implementation

### Stable A0/A1 physical slots and Off recovery

Both slots are inventoried in discovery and returned by GET_CONFIG, even when a slot is Off. Split mode keeps A0 at base universe and A1 at base+1. Combined mode uses one universe and concatenates A0 bytes before A1 bytes. UI helpers pad to two physical rows, so an Off slot still has a selector and can be changed to a built-in, custom descriptor, or preset.

Never interpret physical_pixels == 0 as "connector does not exist." It means the stable connector is Off.

### OutputDescriptor

Each slot uses the following fields:

| Field | Values and constraints | Meaning |
| --- | --- | --- |
| enabled | Boolean | False selects canonical Off |
| layout | off, linear, grid | Physical/logical layout |
| physical_pixels | 1-170 when enabled | LEDs physically wired to the port |
| rows | Positive integer for grid | Grid row count |
| columns | Positive integer for grid | Grid column count |
| traversal_axis | row_major, column_major | Primary logical traversal |
| scan_pattern | progressive, serpentine | Same direction each line or alternating |
| start_corner | top_left, top_right, bottom_left, bottom_right | Logical origin and first wire position |
| virtual_pixels | 1 to physical count | Number of RGB pixels sent before receiver upscaling |

For a grid, rows * columns must equal physical_pixels and be 1-170. Inputs must be finite integers; fractional values are rejected rather than rounded. Combined mode validates that the total virtual pixel count fits one ArtDmx universe (170 RGB pixels).

Example: a 4x8 badge wired row-major, serpentine, from the top-left has 32 physical pixels. With virtual_pixels: 1, the sender sends one RGB pixel and the receiver expands it across the physical output. With virtual_pixels: 32, the controller sends all physical wire positions.

### Wire-order semantics

Grid fields describe logical-to-wire mapping; they do not reorder ArtDmx inside the receiver. A third-party renderer should:

- Enumerate logical coordinates according to traversal axis.

- Reverse each alternating row or column for serpentine wiring.

- Transform the start corner by reversing the horizontal and/or vertical direction.

- Place each logical pixel into its physical wire index.

- Send RGB triples in that physical index order.

The existing Primus sender performs this mapping. A console that already renders physical wire order can ignore logical geometry while still respecting physical and virtual counts.

### Output presets

sender/output_presets.py provides schema-v1 sender-side presets. Built-ins are Off, Short Strip (30), Long Strip (72), Grid (8x8), Small Grid (4x8, virtual 1), and Extra Long Strip (122). User presets can be created, renamed, updated, deleted, and applied to A0 or A1. Built-ins are immutable and non-deletable.

Presets store descriptor templates, not receiver ownership. Creating or editing a preset does not change a receiver. Applying it validates the complete resulting two-slot receive configuration and then sends the same management descriptor mutation used by the custom editor. Group application returns per-device results. Bulk static IP remains intentionally unsupported.

### Versioned acknowledged management

Management uses Art-Net custom opcodes 0x8140 (request) and 0x8141 (reply), protocol version 1, a 20-byte envelope, a 16-bit request ID, payload length, operation, status, and error code. Mutations receive ACK or a structured NACK. After ACK, the sender normally performs GET_CONFIG.

Firmware caches four complete deterministic replies for 30 seconds. A retry with the same source address, request ID, version, operation, lengths, payload, and request status/error receives the cached reply rather than reapplying a mutation. Internal-error NACKs are not cached.

### Authoritative GET_CONFIG

GET_CONFIG returns operating mode, unlock state, receive mode/base universe, telemetry target, IP mode/address/gateway/subnet, both complete descriptors, and technical/character/performer identity. Discovery remains intentionally compact; the 64-byte Node Report is not the complete configuration database.

### Explicit telemetry target and PST

teleTarget is a persisted four-byte unicast IPv4 address. 0.0.0.0, a missing key, or the clear HTTP action means no telemetry. The receiver never learns or changes it from ArtDmx, ArtPoll, EOS, or the latest packet source.

PST v1 is a 28-byte packet sent approximately once per second with MAC-derived phase jitter. It contains sequence, uptime, flags, rendered FPS x10, packet rate x10, RSSI, firmware version, operating mode, battery mode, battery millivolts, battery percent, and boot-unlock time. Sender diagnostics track age, health, accepted/duplicate/out-of-order packets, inferred loss, sequence wrap, uptime reset, and confirmed reboot.

Reordered packets do not automatically count as reboots. Reboot detection uses sequence and uptime plausibility, confirmation, and a generation guard.

### Battery semantics

| Profile | Measurement | PST behavior |
| --- | --- | --- |
| V1 HUZZAH32 | LiPo on A13/GPIO35 through onboard divider | Voltage and percent when valid; no VBUS sense, so normal valid mode is battery |
| V2 ESP32 Feather | No supported battery measurement | unavailable, 0 mV, percent 255 |
| V3 custom PCB | Regulated 5V rail on A4/GPIO14 through 100k/100k divider | x2 ADC scale, regulated-rail droop estimate; TFT may show time remaining |

Battery mode values are battery, charging, plugged, switch_off, fault, and unavailable. Consumers must honor the battery-valid flag and mode rather than interpreting 0 mV as an empty battery.

### Prototype, production, lock, and recovery

Prototype is the default editable mode. Entering production persists opMode and locks:

- technical name and show metadata;

- DHCP/static IP configuration;

- output descriptors;

- receive mode and base universe;

- telemetry target.

Production does not disable ArtDmx, ArtPoll discovery, PST monitoring, or Hello. Legacy mutation packets are ignored while locked; management mutations receive NACK/LOCKED.

- V3: recover locally with the documented D1 long press. D1 short toggles the TFT while production starts with the display off.

- V1/V2: reboot and request boot-window unlock during the first 60 seconds. The current open/remaining state is reported by GET_CONFIG and PST.

Entering production is intentionally guarded in the UI. There is no ordinary remote "turn production off" operation after the recovery window.

### UI behavior

sender/web/js/device-conn.js is the additive shared store used by PrimusCentral, DeviceManager, and RadiusCentral. It owns management capability gating, descriptor validation/editor state, presets, telemetry setup, lock/recovery actions, feedback, and group operations.

DeviceManager and PrimusCentral provide:

- stable Off/A0/A1 rows;

- descriptor editing and wiring summary/order preview;

- preset CRUD and application;

- explicit telemetry target and diagnostics;

- production status, confirmation, and recovery guidance;

- readback_pending as "Applied; awaiting refresh," not failure.

Descriptor editor DOM is created with Alpine template x-if, so null drafts are not dereferenced during initialization. Telemetry drafts use dirty revisions, device identity, pending submission identity, and guarded state-fetch generations. Out-of-order requests or polling cannot replace a newer edit.

Radius devices fail the Primus management capability predicate and retain their simplified audio cards. Mobile View remains read-only except its existing Hello action.

### DeviceManager monitor-only behavior

Monitor-only still prevents /api/connect and /api/connect_all and avoids standing ArtDmx, including idle keepalives. One-off setup actions create only the transient management/config exchange required for that action. They do not leave the device connected for show output. When DeviceManager attaches to an already running PrimusCentral backend, that backend remains the legitimate show-control sender.

## Wire protocol reference

The executable reference is sender/primus_protocol.py, mirrored by Arduino/primusV3_receiver/management_protocol.h.

### Opcodes and packet families

| Opcode/magic | Direction | Purpose |
| --- | --- | --- |
| 0x5000 ArtDmx | Controller to receiver | RGB physical-wire output |
| 0x6000 ArtAddress | Controller to receiver | Legacy rename |
| 0x8100 ArtOutputConfig | Controller to receiver | Legacy built-in output type |
| 0x8110 ArtReceiveConfig | Controller to receiver | Legacy split/combined receive config |
| 0x8130 ArtVirtualResolution | Controller to receiver | Legacy virtual pixel count |
| 0x8140 | Commissioning client to receiver | Management v1 request |
| 0x8141 | Receiver to commissioning client | Management v1 ACK/NACK reply |
| 0x8200 ArtIPConfig | Controller to receiver | Legacy DHCP/static IP |
| 0x8210 ArtShowInfo | Controller to receiver | Legacy character/performer metadata |
| PST on UDP 6455 | Receiver to configured target | Unified status v1 |

### Management operations

| Value | Operation | Payload/result |
| --- | --- | --- |
| 0x01 | GET_CONFIG | No request payload; complete config reply |
| 0x10 | SET_OUTPUT_DESCRIPTORS | Atomic pair of A0/A1 descriptors |
| 0x11 | SET_TELEMETRY_TARGET | Four-byte IPv4; zero clears |
| 0x12 | SET_OPERATING_MODE | Prototype/production subject to recovery rules |
| 0x13 | SET_RECEIVE_CONFIG | Split/combined and base universe |
| 0x14 | SET_IP_CONFIG | DHCP/static address data |
| 0x15 | SET_IDENTITY | Technical, character, performer names |
| 0x16 | BOOT_WINDOW_UNLOCK | V1/V2 production recovery during boot window |

Reply status is ACK=0 or NACK=1. Error codes are none, malformed packet, unsupported version, unsupported operation, invalid payload, locked, out of range, not available, and internal error.

### Management envelope

| Offset | Size | Encoding | Field |
| --- | --- | --- | --- |
| 0 | 8 | bytes | Art-Net\0 |
| 8 | 2 | little-endian | opcode |
| 10 | 2 | big-endian | Art-Net protocol version (14+) |
| 12 | 1 | integer | management protocol version |
| 13 | 1 | integer | operation |
| 14 | 2 | big-endian | request ID |
| 16 | 2 | big-endian | payload length |
| 18 | 1 | integer | reply status; zero in requests |
| 19 | 1 | integer | error code; zero in requests |
| 20 | variable | bytes | operation payload |

### OutputDescriptor wire layout

Each descriptor is 12 bytes:

| Offset | Size | Field |
| --- | --- | --- |
| 0 | 1 | enabled |
| 1 | 1 | layout: off=0, linear=1, grid=2 |
| 2 | 2 | physical pixels, big-endian |
| 4 | 1 | rows |
| 5 | 1 | columns |
| 6 | 1 | traversal: row-major=0, column-major=1 |
| 7 | 1 | scan: progressive=0, serpentine=1 |
| 8 | 1 | start corner: TL=0, TR=1, BL=2, BR=3 |
| 9 | 1 | reserved, must be zero |
| 10 | 2 | virtual pixels, big-endian |

Disabled descriptors must use the canonical Off shape: all dimensions/counts zero with default enum values. Third-party clients should use the codec and golden tests rather than building packets from ad hoc offsets.

### Discovery contract

Management-capable nodes advertise PV3CAP1 and the G feature. G:1P means protocol v1 prototype; G:1L means protocol v1 locked/production. The typical feature string is F:RIOHBMSG: rename, IP, output, Hello, battery, receive mode, show info, and management. Full descriptors are fetched through GET_CONFIG. Legacy name-based fallback remains for older Primus firmware, but must not be treated as proof of a specific board profile.

## Sender state and HTTP API

sender/state.py maintains descriptor, telemetry, lock, and diagnostic fields in each Primus device record. The HTTP facade in sender/server.py is the preferred integration point for tools already using the V4 sender.

| Method and route | Purpose |
| --- | --- |
| GET /api/device_full_config?device=N | Return sender's current complete device config |
| GET /api/device_lock_state?device=N | Return management support and lock/recovery state |
| POST /api/refresh_device_full_config | Perform authoritative GET_CONFIG |
| POST /api/apply_device_output_descriptor | Replace one slot while validating the two-slot result |
| POST /api/set_device_telemetry_target | Set IPv4 target; null/0.0.0.0 clears |
| POST /api/enter_device_production_mode | Enter persisted production lock |
| POST /api/unlock_device_boot_window | Request V1/V2 recovery during boot window |
| GET /api/output_presets | List built-in and user presets |
| GET /api/output_presets/:id | Read one preset |
| POST /api/output_presets | Create or update a user preset |
| DELETE /api/output_presets/:id | Delete a user preset |

State mutation routes return structured JSON errors and meaningful HTTP status, including 409 for conflict/locked conditions. After an acknowledged mutation, readback failure returns success with readback_pending: true and a warning. Clients should display this as applied but unconfirmed, then explicitly refresh.

## Persistence and migration

### Firmware NVS

The Preferences namespace is primus35.

| Authoritative key/record | Contents | Compatibility mirrors or migration |
| --- | --- | --- |
| outDescAll (28 bytes) | schema, slot count, both 12-byte descriptors, CRC-16/CCITT | migrates outSchema + outDesc0/1, then otype0/1 + vpx0/1; continues writing type/virtual mirrors |
| recvCfg (54 bytes) | schema, receive mode, base universe, applied override build ID, CRC | migrates recvMode and univBase; mirrors remain non-authoritative |
| netCfg (64 bytes) | schema, DHCP/static, IP/gateway/subnet, applied override build ID, CRC | migrates staticIP, gateway, subnet |
| identity (199 bytes) | schema, technical/character/performer names, applied override build ID, CRC | migrates shortName, characterName, performerName |
| teleTarget | four-byte unicast IPv4 | missing/removed means disabled |
| opMode | prototype or production byte | defaults to prototype |

An authoritative record is a single Preferences write. Compatibility mirrors are written only after that commit and are not used to reconstruct a present but corrupt authoritative record. Invalid checksum/schema data falls back to safe defaults and is recommitted. Compile-time override consumption is stored in the same authoritative record as the fields it controls, making the override one-time and reset-safe.

### Sender persistence

- Device state remains in .primus_state.json through sender/paths.py.

- User output presets use output_presets.json, schema 1, through sender/output_presets.py.

- Preset writes use a temporary file and os.replace.

- A shared in-process RLock and cross-process .lock file serialize preset transactions. The lock file is runtime-only and must not be committed.

- Built-ins are code-defined and merged with user presets on read.

## Important file inventory

| File/module | Responsibility |
| --- | --- |
| Arduino/primusV3_receiver/config.h | Profiles, pins, limits, opcodes, protocol sizes, NVS schemas |
| Arduino/primusV3_receiver/management_protocol.h | Management enums, replay cache, descriptor codec, descriptor persistence/migration |
| Arduino/primusV3_receiver/receive_mode.h | Split/combined universe behavior and atomic receive record |
| Arduino/primusV3_receiver/battery.h | V1/V2/V3 battery acquisition and modes |
| Arduino/primusV3_receiver/primusV3_receiver.ino | Packet dispatch, management operations, identity/network/mode/target persistence, PST emission |
| sender/primus_protocol.py | Dependency-free executable wire codec |
| sender/artnet.py | Discovery, serialized management transport, PST listener/diagnostics |
| sender/state.py | Device schema, per-device transaction control, authoritative merge, API-facing operations |
| sender/server.py | HTTP management and preset routes |
| sender/output_presets.py | Built-ins, validation, atomic JSON persistence, process locking |
| sender/web/js/device-conn.js | Shared management UI store and validation |
| sender/web/js/app-devices.js | DeviceManager polling and generation-gated state merge |
| sender/web/js/app-primus.js | PrimusCentral polling and generation-gated state merge |
| sender/web/index-devices.html | DeviceManager setup surfaces |
| sender/web/index-primus.html | PrimusCentral setup surfaces |
| sender/web/css/style.css | Shared compact setup/editor styles |
| sender/tests/test_primus_protocol.py | Golden protocol and firmware source contracts |
| sender/tests/test_primus_management_transport.py | UDP request/reply, retry, ACK/NACK behavior |
| sender/tests/test_management_state.py | State transactions, locks, readback, conflicts |
| sender/tests/test_management_server_routes.py | HTTP routes/status/error contracts |
| sender/tests/test_primus_telemetry.py | PST ordering, loss, reboot, battery mapping |
| sender/tests/test_output_presets.py | Preset CRUD, atomicity, thread/process concurrency |
| sender/tests/test_management_ui_contracts.py | Static and Node runtime UI races/contracts |
| sender/tests/test_management_network_soak.py | Concurrent PST listener, loopback ArtDmx/management UDP, real HTTP refresh, animation-tick proxy |

Related overview/reference documents: API_REFERENCE.md, ARCHITECTURE.md, FIRMWARE_DEVELOPMENT.md, and v0.94 release notes.

## Operator and integration workflows

### Configure a new device

- Flash the correct V1, V2, or V3 profile.

- Put the commissioning computer and receiver on the same trusted LAN.

- Open DeviceManager or PrimusCentral and wait for discovery/sync.

- Confirm the hardware profile. Treat legacy/unconfirmed profiles as unknown.

- Refresh full configuration.

- Set technical, character, and performer names.

- Configure DHCP/static IP, receive mode, and base universe.

- Configure A0 and A1; explicitly set unused slots to Off.

- Set the telemetry target to the selected sender/interface IPv4 if monitoring is desired.

- Verify PST health, sequence, FPS/packet rate, and battery semantics.

- Send test ArtDmx/Hello and verify physical wiring.

- Enter production only after saving a recovery plan.

### Create a custom strip

- Open the descriptor editor for A0 or A1.

- Select Strip.

- Enter a whole-number physical length from 1 to 170.

- Set virtual pixels from 1 to the physical length.

- Review the summary and apply.

- Confirm authoritative readback. If "Applied; awaiting refresh" appears, refresh again before locking production.

### Create a custom grid

- Select Grid.

- Enter whole-number rows and columns whose product is 1-170.

- Select row-major or column-major traversal.

- Select progressive or serpentine scan.

- Select the physical start corner.

- Set virtual pixels from 1 to physical count.

- Compare the compact order preview with the actual wiring.

- Apply and test a diagnostic pattern before production lock.

### Manage and apply presets

- Build or load the desired descriptor in the editor.

- Save it as a user preset with a unique name.

- Rename/update it as the template evolves.

- Apply it explicitly to A0 or A1.

- For a group, preview the target group and review per-device results.

- Confirm before deleting. Built-ins cannot be changed or deleted.

### Configure or clear telemetry

- Choose the commissioning/monitoring host's stable interface IPv4.

- Use "Use sender IP" or enter the address manually.

- Apply and verify the configured target in authoritative readback.

- Confirm PST protocol/version and a healthy age.

- Use Clear to remove the target. Unset means the receiver sends no PST.

Do not point telemetry at a broadcast address and do not expect ArtDmx/EOS to change it.

### Enter production and recover

- Confirm names, IP, descriptors, receive mode, and telemetry first.

- Read the UI explanation of locked fields.

- Confirm the guarded production action.

- Verify the locked badge and continued ArtDmx/Hello/PST operation.

- To recover V3, use the physical D1 long press.

- To recover V1/V2, reboot and request unlock within 60 seconds, then edit while the reported window is open.

### Third-party direct Art-Net integration

- Discover PV3CAP1 and check for management G; parse G:1P/G:1L.

- Bind the request/reply socket as required by Art-Net port 6454 behavior.

- Generate a unique 16-bit request ID and send GET_CONFIG.

- Validate opcode, protocol version, source IP, request ID, operation, length, status, and error.

- Preserve both descriptors when changing one slot; SET_OUTPUT_DESCRIPTORS is a two-slot atomic operation.

- Retry a timed-out request with the identical request ID and payload so firmware replay prevents duplicate mutation.

- Treat ACK as applied. Perform GET_CONFIG; if readback times out, report applied/unconfirmed rather than resending with a new ID immediately.

- Render logical grid content into physical wire order and send normal ArtDmx.

- Set telemetry explicitly only when the controller is prepared to receive PST on UDP 6455.

### Third-party HTTP integration

Prefer the HTTP facade when the V4 sender is already the commissioning authority. Use the routes in Sender state and HTTP API, honor 409 and structured error codes, and preserve readback_pending. Do not use device list indices across a state refresh without revalidating device identity/IP.

### DeviceManager monitor-only limitations

- Monitoring and discovery are automatic.

- No standing ArtDmx connection is allowed.

- Connect/connect-all return 409.

- One-off setup packets are allowed and transient.

- Mobile View is not a setup surface.

- Monitor-only does not arbitrate against another commissioning sender; coordinate operators and use production lock.

## Compatibility behavior

- Legacy receivers remain discoverable and use capability-aware legacy controls.

- Legacy output type, receive mode, virtual resolution, IP, rename, and show-info packets remain accepted in prototype mode.

- Custom descriptors, full readback, explicit PST target, and production lock require management-capable firmware.

- The sender retains output type IDs and compatibility fallbacks; the flexible UI does not remove legacy tables.

- Atomic output migration order is earlier management per-slot records, then legacy type/virtual keys, then built-in defaults.

- Identity, network, and receive records migrate their compatibility keys once.

- Present but corrupt authoritative records are not rebuilt from stale mirrors.

- Old PFP/PBT parsing remains useful for older nodes, but new management firmware emits unified PST rather than new PFP/PBT.

- Radius discovery, audio opcodes, PTR/PFP telemetry, and cards are unchanged.

## Concurrency and reliability hardening

### Firmware

- Full request fingerprint and cached reply make identical retries idempotent.

- Payload/length/status/error are part of the fingerprint.

- Deterministic ACK/NACK replies are cached; internal failures are retriable.

- Checksummed authoritative records avoid hybrid reset state.

- Failed write verification rolls back or reports internal failure rather than ACK.

### Sender transport and state

- Art-Net request/reply exchanges sharing UDP 6454 are serialized.

- Each device has a lazy management lock, so same-device mutations serialize while different devices can proceed concurrently.

- Network I/O happens outside ControllerState.lock; animation ticks are not held behind management timeout windows.

- Two-phase operations snapshot intent, send, revalidate object/IP, and then merge.

- ACK followed by readback timeout updates expected local state and returns readback_pending.

- Removed or IP-changed devices produce conflict rather than receiving stale data.

### Presets

- Reads and mutations share a per-path in-process lock.

- Cross-process lock files protect read-modify-write transactions.

- Mutations reload from disk under lock.

- Temporary-file replacement prevents partial JSON.

### Browser UI

- Descriptor editors are instantiated only when a valid draft exists.

- Fractional dimensions are rejected before normalization.

- Telemetry drafts track edit revision, device IP, and pending submission identity.

- Telemetry mutations skip the generic immediate state fetch, validate their submission, then request a guarded refresh.

- App state fetches track start/completion generations. A newer accepted response prevents an older stale merge; a newer response rejected by its guard does not suppress an older valid response.

- Apply/clear completion cannot erase a newer edit made while the request is pending.

## Validation evidence

Final validation on the completed UI branch produced:

| Validation | Result |
| --- | --- |
| Non-packaging V4 sender suite | 343/343 passed |
| Full V4 sender suite | 349 run; only two established packaging baselines failed |
| Packaging baseline 1 | Test expects default app version 0.9; implementation is 0.92 |
| Packaging baseline 2 | Windows Artifact Signing test cannot execute on macOS |
| Firmware compile | V1, V2, and V3 profiles passed |
| Python compile | python3 -m py_compile V4/sender/*.py passed |
| Web static validation | All JavaScript syntax checks and HTML parsing passed |
| UI contracts | 9/9 final static/runtime contracts passed |
| Patch hygiene | git diff --check passed |

The firmware compile evidence was rerun after protocol/UI integration. Firmware sources were not changed by the final browser race-only commits.

### Soak scenario

test_management_network_soak.py uses:

- the real PrimusTelemetryListener.run() loop with a faithful datagram socket;

- many fake device PST heartbeat streams, including reordered packets;

- real loopback UDP ArtDmx traffic;

- a loopback receiver handling serialized management GET_CONFIG;

- the real HTTP server and concurrent /api/refresh_device_full_config requests;

- a concurrent state.tick() loop as the animation-lock blocking proxy.

It asserts stable telemetry target/config, accepted heartbeat volume, no false reboot from reorder, actual ArtDmx and management-query counts, no overlapping management queries, bounded completion, and robust worker cleanup even on failure.

### Focused regression coverage

- Golden codec and firmware source parity.

- ACK/NACK, retry, malformed packet, reply replay, and timeout behavior.

- Stable Off slots and descriptor migration.

- Per-device state serialization and cross-device concurrency.

- ACK/readback fallback and readback_pending.

- Preset thread/process locking and delete/update no-resurrection.

- PST loss/reorder/wrap/reboot and battery semantics.

- Alpine null-draft safety.

- Dirty telemetry drafts across polling.

- Edits and device replacement during pending apply/clear.

- Out-of-order mutation/state fetch completion.

- Rejected newer guarded fetch followed by an older valid response.

## Risks, troubleshooting, and operational guidance

### Operational guidance

- Use one commissioning authority.

- Prefer DHCP during initial commissioning; reserve/static addressing only after confirming the correct device.

- Configure and verify telemetry before production lock.

- Keep a documented physical recovery path for V3 and boot-window procedure for V1/V2.

- Test grid wiring with an index/order pattern, not only a solid color.

- Keep user preset files in normal app data and exclude .lock runtime artifacts.

- Treat legacy hardware-profile inference as unconfirmed.

### Troubleshooting

| Symptom | Likely cause | Action |
| --- | --- | --- |
| A slot appears Off | Canonical disabled descriptor | Select a built-in/custom/preset and apply; do not reflash first |
| Descriptor rejected | Fraction, product mismatch, out-of-range count, combined virtual total >170 | Correct raw integers and validate both slots |
| Management 409/Locked | Production mode | Use V3 D1 recovery or V1/V2 boot-window unlock |
| Applied; awaiting refresh | ACK succeeded, GET_CONFIG timed out | Do not call it failure; refresh/discover and reconcile |
| No PST | Target unset/wrong interface, UDP 6455 conflict, network path | Read teleTarget, check target host/interface/firewall, clear stale app instances |
| False-looking battery zero | V2/unavailable semantics | Check valid flag and mode; 255 percent means unavailable |
| Increasing loss/reorder | Congestion, Wi-Fi quality, duplicate paths | Check RSSI and packet counters; do not infer reboot from one old packet |
| Preset lock file present | App/test process interrupted or still active | Stop active processes; never commit the runtime .lock file |
| DeviceManager emits show output | It attached to show-control backend rather than fresh monitor-only backend | Check /api/runtime; understand which backend owns output |
| Third-party retry reapplies | New request ID/payload was used | Retry the identical request fingerprint |

### Known risks

- No management ownership arbitration exists.

- The trusted-LAN HTTP API has no authentication boundary.

- Production recovery depends on hardware access or a short V1/V2 boot window.

- Node Report truncation remains possible; clients must use GET_CONFIG.

- Preset files are sender-local and can differ between commissioning computers.

- Virtual upscaling intentionally reduces addressable detail.

- Grid metadata interoperability depends on controllers following the same corner, traversal, and scan definitions.

## Future work

- Define protocol-v2 multi-sender ownership/lease semantics.

- Add explicit controller identity and conflict visibility without learning from ArtDmx.

- Reconcile packaging version baselines and run Windows signing validation on Windows.

- Add hardware-in-the-loop longevity testing for PST, production recovery, and interrupted NVS writes.

- Consider preset import/export and show-bundle scoping.

- Add richer wiring test patterns generated from descriptor metadata.

- Evaluate authentication only if the deployment model moves beyond a trusted, isolated show network.

- Keep Radius management separate unless a versioned product-neutral protocol is deliberately designed.

## Implementation layers and commits

The work was developed as a stacked plan. Commit identities below are useful when auditing the implementation history; some layers include follow-up reliability commits after independent review.

| Layer/date | Commit | Summary |
| --- | --- | --- |
| Firmware protocol, 2026-07-15 | fca0b938855223696e2c09a1deb2d39ce6fff4f3 | Final layer-1 firmware/protocol fixes after V1/V2/V3 compile and focused review |
| Firmware atomic persistence review | 576297deba47ee0bed9602609f6391edc45c7651 | Authoritative checksummed records and migration hardening |
| Sender/API integration | 737df10713273cb6675819dc38b94c1ab6420316 | Management transport/state/API plus integrated atomic firmware and UDP 6454 serialization |
| Sender reliability | b89e4eea21ff458411e2743f5cf6f45fd7b64690 | Reply replay, lock/readback hardening, PST ordering, preset persistence serialization |
| Shared setup UI | 607b610bdb3c936c780edfdb83c6839c342e4b95 | Flexible Primus setup UI, presets, telemetry, lock UX, docs/tests |
| UI review fixes | 2ad3d634039db380333077709523bec4dea08c07 | Dirty drafts, Alpine gating, integer validation, faithful soak |
| Pending-edit safety | 0c71b2d0502fe81cc995ccbc3bcf98d8b00d2ef0 | Preserve edits during apply/clear; robust soak cleanup |
| Refresh ordering | 4358aff88467170f56181d3008587e13ee597573 | Guard telemetry state refresh ordering |
| Guard acceptance ordering | ea4c78f4fc2b5e06cb3b085e263ff04e7cd8ba54 | Advance applied generation only after guard acceptance |

For current behavior, trust the final tree and executable tests over any individual intermediate commit.